## Slide 1: Course project: IPFW course forum
Grace Mavity
Alex New
Mikah sunderman
Daniel tayloe

## Slide 2: Languages used
PHP – to connect to backend
HTML – for basic layout
Bootstrap CSS – for styling forms
Javascript – for validation

## Slide 3: Original requirements
The site will support some form of login functionality. This will make sure all posts are tagged by who posted them.
The site will support various document types, including at least one form of video, text, picture, etc. Users will be able to create and post in threads.
Since we are hosting information, we will need some form of database in the backend.
The site will be divided up by class, with a short blurb including the class time, location, and instructor to make sure people are posting in the classes they belong to.

## Slide 4: Fulfilled requirements
Login functionality
Text is supported
Backend is fully functional
Divided by class and section

## Slide 5: Reasons for modified requirements
We decided that various input types weren’t necessary, since most professors who want their lectures taped do so through Tegrity, and a functionality to post documents and pictures sounded like it would invite plagiarism and inappropriate content.
We did not display location and time information because it seemed redundant to have in addition to the section number.

## Slide 6: Original Optional requirements
A to-do list for each user, so they can keep track of their assignments and even non-class related things.
A list of outstanding assignments for each class located on that class page.
Specify different types of users (e.g., student or instructor/administrator).
Allow users to rate posts in threads as thumbs up or down.
Display a profile page for each user, containing information such as number of posts, date joined, user avatar, etc.

## Slide 7: Reasons for dropping optional requirements
Different types of users were dropped because instructors might not want to participate, and locking down creating a class to them would mean that their students would miss out on the forum completely.
This means we couldn’t implement a list of outstanding assignments with any sort of reliability, since anyone could edit them.
Most target users we questioned about the personal to-do list said they wouldn’t use it, so we didn’t add that functionality.
Same with the user profile, most people preferred not to publicize the number of questions they’ve asked over the school careers and didn’t see the point in the rest of the data.

## Slide 8: issues
Communication was an issue, especially at the beginning. It got better as we were able to meet up more and speak in person about our plans.
Time was another big factor, we were all much more busy this semester than we were anticipating when we wrote our requirements.
Cloud9 vs other platforms didn’t always behave the same way when rendering styling, so we had trouble nailing down exactly how we wanted the pages to look.

## Slide 9: Individual contributions
Alex: Did almost all the backend work, moved us from pure HTML files to PHP and helped the rest of us get Cloud9 to work properly with the backend.
Grace: Did the original planning of requirements and layout and coded original few pages with the basic site layout the rest of the site was built on. Also did almost all the validation work and readability/styling issues of code and actual pages.
Mikah: Applied Bootstrap to the form components, did the other few of the original webpages shown at the midterm presentation. Some front-end and the breadcrumbs.
Daniel: Did most of the testing and bug fixes. This was a great help, since fresh eyes are almost always the best at tracking bugs, especially in CSS.

## Slide 10: Demonstration
https://que-drblondie.c9users.io/CS372Project/homepage.php